WODONGA CITY COUNCIL

Tender No. W4915-26

CONSTRUCTION OF WODONGA CREEK ACTIVATION PROJECT

Contents

Tender Conditions – Short Form	Page 2

Tender Schedules	Page 11

Specification	Page 27

General Conditions of Contract	Attached

Special Conditions of Contract	Attached

LODGEMENT OF TENDERS

Tenders must be lodged in the Electronic Tender Box located on the City of Wodonga Website – www.wodonga.vic.gov.au  Applicants should allow sufficient time prior to the closing date and time to upload their submission. Late tenders & tenders sent by post, facsimile or email will not be considered.

Tenderers must complete the questionnaire contained in Schedule 3 and submit it as part of their tender response; and supply any information or documents specified at the conclusion of the questionnaire.

Please attach all price related documents with the pricing schedule (Schedule 2) as a separate file when submitting your tender response.

Tenders will only be received if lodged before, noon, Tuesday June 23, 2026.  Tenders received after the closing time and tenders sent by facsimile will not be considered.

Tender Enquiries:		Joe Duncan 		Procurement Team

(02) 6022 9300

Specification Enquiries:		James Donaldson 	Project Delivery Team

0481 456 262

WODONGA CITY COUNCIL

Tender No. W4915-26

CONSTRUCTION OF WODONGA CREEK ACTIVATION PROJECT

TENDER CONDITIONS – SHORT FORM

The Services To Be Provided Under The Contract Are (sub-clause 2.1):

Construction of the Wodonga Creek Activation Project as per design documentation provided. Including acquiring necessary works permits, supply and installation of play equipment documented and construction of all roads and shared paths.

The location at which the Services are to be provided under the Contract is (sub-clause 2.2):

Along Wodonga Creek inclusive of Dick Street, Stock Route North and South, and adjacent to the Lincoln Causeway and Diamond Park, Gateway Island. Located in Wodonga Victoria.

The member or members of the Council's staff is or are (sub-clause 2.4):

Tender Enquiries:		Joe Duncan 		Procurement Team

(02) 6022 9300

Specification Enquiries:		James Donaldson 	Project Delivery Team

0481 456 262

The address of the Electronic Tender Box is (sub-clause 3.2):

Council has an Electronic Tender Box located on the City of Wodonga’s website – www.wodonga.vic.gov.au

The compulsory Tender Meeting and Site Inspection is:

10.00am on Thursday, June 4, 2026, at Diamond Park, Lincoln Causeway, Wodonga.

The time and date by which tenders must be lodged are (sub-clause 3.2):

Noon on Tuesday, June 23, 2026

The documents and information to be supplied by the tenderer are (sub-clause 4.3):

As detailed in the tender document and specification.

The evaluation criteria are (sub-clause 5.1):

Mandatory Criteria:

Environmental Sustainability (Mandatory response)

Benefits to the Local Region (Mandatory response)

Occupational Health & Safety (Mandatory response)

Other Criteria:

In order of importance –

Ability To Meet Timeframes

Compliance With Specification

Methodology

Relevant Experience

Quality

Tender

The party/parties (delete whichever is not applicable) specified below hereby tender to undertake the Contract in consideration of the making of the following payments:

| Payment Schedule |  |  |  |
| --- | --- | --- | --- |
| 1.00 | Establishment & Preliminaries | $ |  |
| 2.00 | Diamond Park | $ |  |
| 3.00 | Stock Route North | $ |  |
| 4.00 | Stock Route South & Dick Street | $ |  |
| 5.00 | Provisionals & Miscellaneous | $ |  |
|  | SUB TOTAL (ex. GST) | $ |  |
|  | GST | $ |  |
|  | TOTAL (inc. GST) | $ |  |

Tenderers are to provide a further detailed pricing breakdown by completing the Tender Pricing Schedule provided as an attachment in Microsoft Excel format.

*The payments quoted are exclusive of any Goods & Services Tax (GST) which is payable.  If the tenderer is successful and GST is payable because of the performance of the Services, the payments will be those quoted or otherwise agreed plus GST

Social enterprise: If you are a social enterprise or will be engaging a social enterprise as a sub-contractor, please nominate who they are and the percentage of work that will be undertaken.

| Social Enterprises |  |  |  |  |
| --- | --- | --- | --- | --- |
| Supplier/s | Address | % | Description of works | Estimated Value of works $ |

Name and address of tenderer:

The tenderer warrants that it has not submitted the tender as agent for a third party or as trustee of a trust.

DATED______________________________ 2026

1.	If the tenderer is a company and is required to execute documents under seal, it must execute this tender under seal:

| THE COMMON SEAL of _______________ was hereunto affixed in accordance with its Articles of Association in the presence of: | ) ) ) |  |
| --- | --- | --- |

Director

Secretary

2.	If the tenderer is a company and is not required to execute documents under seal, the following execution clause must be used:

| EXECUTED by _________________________ in accordance with section 127 of the Corporations Act 2001 by: | ) ) ) |  |
| --- | --- | --- |

Director

Full Name

Usual Address

Director

Full Name

Usual Address

3.	If the tenderer is a body corporate other than a company, the appropriate sealing clause should be inserted.  An example follows:

| EXECUTED by _________________________ by being signed by those persons who are authorised to sign for the body corporate: | ) ) ) |  |
| --- | --- | --- |

Office-holder

Full Name

Usual Address

Office-holder

Full Name

Usual Address

4.         If the Tenderer is an individual:

| SIGNED SEALED AND DELIVERED by ________________________________ in the presence of: | ) ) ) |  |
| --- | --- | --- |

Witness

5.	If the Tenderer is a partnership (add extra execution clauses as necessary):

| SIGNED SEALED AND DELIVERED by _________________________________in the presence of: | ) ) ) |  |
| --- | --- | --- |

Witness

| SIGNED SEALED AND DELIVERED by _________________________________in the presence of: | ) ) ) |  |
| --- | --- | --- |

Witness

Tenderers are required to submit such information as is necessary to enable the Council to assess their ability to carry out the Services.  This questionnaire has been prepared to assist tenderers in supplying this information.

Tender's Name (Entity):

Trading Name (Business name):

Business type (Sole trader/partnership/registered company etc.):

Australian Business Number (ABN):

Australian Company Number (ACN):

Business Address:

Contact Person:

Telephone No:

Mobile No:

Email:

- If the tenderer is a partnership, give name and address of partners:

__________________________________________________________________

- Knowledge of & Experience in the Industry - How many years’ experience has the contractor had in the type of work it would be required to perform under the contract?

Experience – years: _______

- Do you have any commitments that may affect the completion of this project?

Yes □	No□

If yes please comment:

__________________________________________________________________

- Has your organisation failed to complete a contract? If so, when, where and why (provide details)?

__________________________________________________________________

- List work of a similar type that the tenderer has performed in the past.

| Description of contract, value and location | For whom contract performed | Contact details | Commencement and completion dates |
| --- | --- | --- | --- |

- Key staff and qualifications - What is the experience of the principal staff of the contractor in the type of work it would be required to perform under this Contract?

| Name and position | Location and description or work and for whom work performed | Qualifications |
| --- | --- | --- |

- What equipment does the tenderer own at present that will be available for this Contract and what other resources does the tender propose to utilise in the completion of this Contract? (If applicable)

| Number /quantity | Description of plant or classification of labour | Plant owned/hired/hire purchase? | Labour now employed or to be recruited? |
| --- | --- | --- | --- |

- Table of Supervisory Personnel (If applicable)

| Position | Name | Years in position | Previous work supervised in position |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Site Engineer |  |  |  |
| Foreman (Full time on site) |  |  |  |
| Nominated Site Manager |  |  |  |
| Any Other (Please List) |  |  |  |

- List the details of proposed sub-contractors to be utilise in completion of the works (If applicable)

| Sub-Contractor Name | Works to be performed |
| --- | --- |

- Location of depot (if applicable) the tenderer intends to use for the Contract?

__________________________________________________________________

- Please provide a copy of your current Certificate of Currency for Public Liability and Workcover Insurance. ________________________________________________

- In what other type of business has the contractor a financial interest?

__________________________________________________________________

- List two banks or other financial institutions from which references may be obtained.

| Contact name | Financial Institution | Telephone |
| --- | --- | --- |

- List names and telephone numbers of professional referees

| Name | Position | Organisation | Telephone |
| --- | --- | --- | --- |

- The contractor/consultant is required to provide a program of works outlining the timing of key activities and milestones, and provide details of the methodology for this project.

- The tenderer must supply a Project Works Program outlining the milestone dates for this project. The Project Works Program shall be based on a date of acceptance of tender or commencement date that will be nominated in this document.  The Project Works Program will be included in the Contract as the construction program until varied in accordance with any other provision of the Contract.

- The tenderer is also required to provide a proposed Traffic/Pedestrian Management Strategy with their tender submission noting the traffic and pedestrian access requirements identified in Schedule 1.  This will form the basis of the Traffic Management Plan for the successful contractor when approved by council. (If applicable)

- The tenderer should submit any additional material that it considers relevant to Council in assessing their ability to complete the contract, including (but not limited to);

-	SWMS, Safe work method statements

-	JSA, Job safety analysis

OCCUPATIONAL HEALTH & SAFETY - Mandatory Criteria

Wodonga Council utilises a contractor management system, OnLocation, to allow for OHS document management. Successful contractors will be invited to all relevant inductions which must be completed prior to commencement of the contracted project.

All contractors must complete all mandatory inductions and be registered within OnLocation. MRI OnLocation | People Presence Management | Was WhosOnLocation

If a contractor engages subcontractors, they must ensure all subcontractors are appropriately inducted through established mechanisms and processes. Where such mechanisms are not in place, subcontractors must be registered in OnLocation to maintain compliance. Council may request sign-in records or initiate an induction meeting at any stage of the project, particularly in response to an incident or as part of routine oversight.

You will be required to provide via the portal:

- A Safe Work Method Statement (SWMS) specific to this project.

- The information and details of all staff members working on the project.

- A copy of your OHS policy

- Information of sub-contractors if no internal system is currently in place

Additional information required for submission:

- Please supply a Safe Work Method Statement (SWMS) specific to this project.

- Who will be the on-site OHS leader for your company throughout this job?

________________________________________________________________

- What will be your OHS audit and inspection schedule on-site throughout this job?

________________________________________________________________

- From the information available what if any hazards have you identified as a part of this job and how will you manage these?

________________________________________________________________

Do any materials in this tender contain silica? If yes, you must supply Safety Data Sheets as part of your submission.

________________________________________________________________

Every Victorian business or organisation with on-site operations should keep a COVIDSafe Plan at each workplace as required by the Victoria Government.

- Please supply your CovidSafe Plan.

________________________________________________________________

- Please supply a copy of your OHS policy.

________________________________________________________________

- Do you have a system in place to register vaccination status for all employees,   contractors and sub-contractors?

________________________________________________________________

- Please indicate if your company is defined as a labour hire provider under the Labour Hire Licensing Act 2018 (Vic). If so, please provide a copy of your current labour hire licence.

________________________________________________________________

OHS Pre-Qualified Contractors:

OHS Prequalification is required for contractors who provide services to the Wodonga City Council. The successful tenderer must be OH&S pre-qualified under the Council’s Contractor Management System before any works commence.

ENVIRONMENTAL SUSTAINABILITY - Mandatory Criteria

When evaluating offers, consideration needs to be given to the impact that the goods and or services has on the environment. Also, purchases are based on the principle of Value for Money and should therefore consider the total cost of ownership or whole of life costs (acquisition, operation, maintenance, use & disposal) of the product and/or service. The Council will consider the following environmental sustainability criteria: reduce, reuse and recycle.

- Please provide details of environmental policies and plans with evidence of their application; and or

________________________________________________________________

- Please provide examples of practices and products that demonstrate a commitment and capacity to deliver positive environment outcomes.

________________________________________________________________

BENEFIT TO THE LOCAL REGION - Mandatory Criteria

a.	Does your business have a head office, if yes where is it located and is this different from the depot/ operations office(s)?

________________________________________________________________

b.	What percentage (%) of your company staff are based in the Wodonga/ Albury region and what percentage (%) of staff are based outside the region?

________________________________________________________________

c.	What percentage (%) of materials, plant and equipment will be sourced or manufactured in the Wodonga/ Albury region?

________________________________________________________________

d. Does your business offer sponsorship/s to local sporting groups, youth services, community organisations or similar? If yes, please explain.

________________________________________________________________

e. Does your business offer employment and training opportunities for minority groups, disadvantaged or the long term unemployed? If yes, please explain.

________________________________________________________________

f.  Is your business a social enterprise, Aboriginal and Torres Strait Islander business, minority-owned business, volunteer organisation or an employer of people with disability? If yes, please explain.

________________________________________________________________

PROMOTION AND ADVANCEMENT OF GENDER EQUITY

Wodonga City Council is committed to improving and promoting gender equity within the organisation and community. We aim to ensure that everyone in the community enjoys the same opportunities, rights and respect, regardless of their gender. Social Procurement involves using procurement processes and purchasing power to generate positive social outcomes in addition to the delivery of goods, services and works. Council will seek the following information which enables mapping and analysis annually. There will be no weighting applied to this question at this time.

- Do you have a Gender Equity Policy?	Yes □		No □

If so, please provide a copy

- Gender composition of the workplace:

|  | Managers |  | Non-Managers |  |
| --- | --- | --- | --- | --- |
|  | Female | Male | Female | Male |
| Permanent full-time employees |  |  |  |  |
| Permanent part-time employees |  |  |  |  |
| Casual employees |  |  |  |  |
| Flexible working arrangements |  |  |  |  |

WODONGA INDUSTRY PARTICIPATION MONITORING TABLE

In addition to the Benefit to the Local Region requirements, all tenderers are required to report on value added activity, employment, skills and technology transfer committed and any apprentices/ trainees and social enterprises that will be utilised in the project process.

This section should provide an estimate of key inputs into the project (example below).

| Locally Sourced Content |  |  |  |
| --- | --- | --- | --- |
| Item | Supplier/s | % | Description |
| Granite | XYZ Quarry Pty Ltd Wodonga | 10% | Cement |
| Imported Content (Not Local) |  |  |  |
| Item | Supplier/s | % | Description |
| Piping | XYZ Pty Ltd, China | 5% | Plumbing services |
| Social Enterprises |  |  |  |
| Supplier/s | Address | % | Description |
|  |  | 5% | Plumbing services |

Employment Creation

This section required the tenderer to provide details on any new employment opportunities that may be created as a result of being awarded the contract. Tenders are also asked to specify any apprentices and/or trainees that are anticipated to be employed as a result of being awarded the contract.

| Existing Jobs |  | New Jobs Created |  | Apprentices |  |
| --- | --- | --- | --- | --- | --- |
| Full Time | Part Time | Full Time | Part Time | Existing | New |

Skills and Technology Transfer

New and innovative skills, methods or technologies can contribute significantly to the local workforce and economy. This section requests tenderers to briefly describe any new skills, methods or technologies that they plan to use in completing the project/contract.

The assessment panel does not require sensitive intellectual property details and tender documentation is treated as commercial-in-confidence.

ADDITIONAL INFORMATION

Please provide any further information regarding your submission that you believe need to be taken into consideration when your submission is evaluated

Statement of Conformance

The tenderer is to document any departures from the RFT documents and must identify these in the table below. Any departures will be considered by Council and will be discussed during tender evaluation and post close clarifications.

The tenderer must signify whether its tender is a conforming tender or a non-conforming tender by striking out below that which is not applicable:

This tender is a		 **Conforming Tender / Non-Conforming Tender**

Should the tender be a non-conforming tender, the tenderer must list below all areas of non-conformance and the reasons for the non-conformance.  The tenderer must also value each non-conformance so that, if the non-conformance is unacceptable to the Council, the tender prices or rates can be adjusted accordingly.  If a non-conformance is not priced and is unacceptable to the Council, the tender may not be further considered.

Council is not obliged to consider or accept any departures to the draft Conditions of Contract raised by a tenderer post lodging a tender.

| Relevant schedule or clause | Nature of departure or reasons for non-conformance | Proposed changes, amendments or alternative wording for consideration | Value of non-conformance ($) |
| --- | --- | --- | --- |

NAME OF TENDERER:

SIGNATURE OF TENDERER: 	 DATE:

(or authorised representative)

Receipt of Addenda

The tenderer is to list below addenda that it received prior to the Closing Time for Tenders from the Council.  The tenderer acknowledges that its tender has been prepared having regard to these addenda.

| Addenda No. | Brief Description (with Page No., Clause No. or Schedule no.) | Date Received |
| --- | --- | --- |

NAME OF TENDERER:

SIGNATURE OF TENDERER: 	 DATE:

(or authorised representative)

Statutory Declaration

I, 	 	do solemnly and sincerely declare that:

Definitions

1.	In this Statutory Declaration:

Bidders means any tenderers for the Contract and includes the Tenderer;

the Contract means the contract that the Tender Conditions to which this Statutory Declaration is a schedule pertains;

Industry Association means any organisation of which Bidders are members;

the Tenderer means [insert name of company, other body corporate, firm, or individual]

; and

Tender Price means the amount indicated by a Bidder as the lowest amount for which that Bidder is prepared to perform the Contract.

*Introduction

2.	I am the Tenderer and make this declaration on my own behalf.

*Introduction

2	2.1	I hold the position of 		 [insert Managing Director or other title] of the Tenderer and am duly authorised by the Tenderer to make this declaration on its behalf.

2.2	I make this declaration on behalf of the Tenderer and on behalf of myself.

[*Delete alternative which is not applicable]

No knowledge of Tender Prices

3.	Prior to the Tenderer submitting its tender for the Contract, neither the Tenderer, nor any of its employees or agents, had knowledge of the Tender Price, or proposed Tender Price, of any other Bidder who submitted, or of any person, company, other body corporate or firm that proposed to submit, a tender for the Contract.

Disclosure of Tender Price

4.	Prior to the close of tenders for the Contract, neither the Tenderer, nor any of its employees or agents, disclosed the Tenderer's Tender Price to:

4.1	any other Bidder who submitted a tender for the Contract;

4.2	any person, company, other body corporate or firm proposing to submit a tender for the Contract; or

4.3	any person or organisation connected or associated with a Bidder, person, company, other body corporate or firm of a kind referred to in clauses 4.1 or 4.3.

Provision of Information

5.	Neither the Tenderer, nor any of its employees or agents, has provided information, except for a published catalogue or price list normally made available to customers of the Tenderer, to:

5.1	any other Bidder who has submitted a tender for the Contract;

5.2	any person, company, other body corporate or firm proposing to submit a tender for the Contract; or

5.3	any other person, company, other body corporate or firm for the purpose of assisting in the preparation of a tender for the Contract.

Genuine Competition

6.	The Tenderer is genuinely competing for the Contract.

Industry Association Agreements

7.	Neither the Tenderer, nor any of its employees or agents, has entered into any contract, agreement, arrangement or understanding, other than as disclosed to the Council in the Tenderer's tender, that the successful Bidder for the Contract will pay any money to, or provide any other benefit or other financial advantage to, an Industry Association in respect of the Contract.

Unsuccessful Tenderers' Fees

8.	Neither the Tenderer, nor any of its employees or agents, has entered into any contract, agreement, arrangement or understanding that the successful Bidder for the Contract will pay any money to, or provide any other benefit or other financial advantage to, any other Bidder who or which unsuccessfully tendered for the Contract.

Qualifications to Tenders

9.	Neither the Tenderer, nor any of its employees or agents, has entered into any contract, agreement, arrangement or understanding that Bidders for the Contract would include an identical or similar condition or qualification in their tenders for the Contract.

Conflict of Interest

10.	The Tenderer represents that it has not placed itself in a position that may give rise to any Conflict in connection with the RFT and Tender.  Alternatively, the Tenderer must:

(i)	disclose any Conflict in its Tender;

(ii)	notify the Council if any Conflict arises after lodgement of its Tender; and

(iii)	indicate the strategy it has in place to manage the Conflict.

The Council may disqualify a Tenderer from the tendering process if the Tenderer fails to notify the Council of any Conflict or if the Council is not satisfied with the strategy the Tenderer has in place to manage the Conflict.

I acknowledge that this declaration is true and correct and I make it in the belief that a person making a false declaration is liable to the penalties of perjury.

DECLARED at 		 in the	)

State of Victoria on 	20	)

Before Me:

Signature:

Full Name:

Address:

Qualifications:

[insert details of basis on which entitled to witness a Statutory Declaration under section 107A(1) of the Evidence (Miscellaneous Provisions) Act 1958.]

WODONGA CITY COUNCIL

Tender No.  W4915-26

Construction of Wodonga Creek Activation Project

_______________________________________

Specifications

_______________________________________

WODONGA CITY COUNCIL

Tender No.  W4915-26

_______________________________________

Drawings & Documentation

_______________________________________

WODONGA CITY COUNCIL

Tender No.  W4915-26

_______________________________________

Tender Pricing Schedule

_______________________________________

WODONGA CITY COUNCIL

Tender No.  W4915-26

_______________________________________

Construction Contract

Amended AS2124

_______________________________________